WAR ROOM PICK'EM

Multi-Sport Expansion Plan

How to add NFL, NCAA D1 FBS, NBA, March Madness, NASCAR, Baseball, and Soccer — without losing the War Room soul.

Living checklist for the product folder · Keep all the same flavors · Sport-specific achievements · Multi-sport profile hardware

Created for Mike V. · War Room Pick'em · July 30, 2026

# 1. Vision

War Room Pick'em is not another generic pick'em site. It is a private-league locker room: Gazette drama, badges, profiles, career flex, Trophy Room, lock rules with teeth, and friend-group personality.

Multi-sport means the same clubhouse, different fields. When a commissioner creates a league, they pick the sport. Everything sticky stays. Only the slate, calendar, scoring markets, and sport-specific achievements change.

North star: a player profile can show an NFL championship plaque and a hockey (or CFB) ring side by side — sport-tagged hardware and badges that travel with the person, not just one season spreadsheet.

# 2. Commissioner sport picker (create-league)

When someone creates a league as commissioner, they choose sport in this exact UI order:

| # | Sport | Code | Build priority |
| --- | --- | --- | --- |
| 1 | NFL | nfl | First net-new pack after CFB is a pack |
| 2 | NCAA D1 FBS | cfb | Already live — migrate to sport pack first |
| 3 | NBA | nba | Third |
| 4 | March Madness | march_madness | Seasonal event mode |
| 5 | NASCAR | nascar | Non-ATS card redesign |
| 6 | Baseball (MLB) | mlb | Long-season volume |
| 7 | Soccer | soccer | 1X2 + competition setting |

UI note: list always appears in that order. CFB remains the gold-standard implementation; treat it as a sport pack so NFL is mostly markets + calendar + badge pack.

Stretch later: NHL / Hockey is not on the launch picker yet, but profile trophies and career rings must support any sport_id so an NHL championship plaque can sit next to NFL on the same profile when you add it.

# 3. Architecture: one app, sport packs

## 3.1 Shared core (never fork the app)

- Auth, leagues, memberships, divisions, join codes, capacity

- Profiles, avatars, join-order titles, PlayerLink

- Gazette (crown / shame / milk carton / standings drama)

- Locker Room, announcements, moderation, deputies

- Badge shelves, tiers, career cheevo bank, season cheevo, celebrations

- Trophy Room engraving (commissioner-only), pass commissioner

- First and Final, Elite Commish, game-creator legendary

- Rules, onboarding modals, My Picks UX shell

- Nav, Account multi-league switch

## 3.2 Sport pack interface (per sport)

- sport_id, display name, emoji/icon, sort order for create-league picker

- Season calendar (weeks / rounds / race weekends / matchdays)

- Card builder: how games/events are listed and published

- Markets: ATS, ML, 1X2, race winner, bracket, props

- Lock rules: first kickoff / first tip / green flag / round freeze

- Scoring engine: points for cover, best bet, props, draws, etc.

- Odds / schedule provider adapters

- Sport-specific badge catalog slice

- Sport-specific trophy labels + Crystal Ball wording

- Copy/flavor strings (Gazette verbs, rules callouts, empty states)

- Optional secondary settings (soccer competition, NASCAR series, Madness year)

## 3.3 Data model additions (checklist)

- leagues.sport_id (required on create; lock after first scored week)

- leagues.sport_settings jsonb (competition, series, season year, week model)

- Badge defs: sport_id null = universal; sport_id set = only that sport

- league_trophies store or inherit sport_id for profile history

- profile_hardware / career_rings: user_id, sport_id, trophy_type, season_year, league_id, title

- Career cheevos use unique badge ids per sport (e.g. nfl_perfect_sunday)

- Odds/API routes namespaced by sport

## 3.4 Dev workflow

Build on local Next.js, test a sandbox league, push GitHub main, Vercel deploys. Do not maintain a separate multi-sport codebase. CFB live leagues must keep working while packs land.

# 4. Keep the same flavors (non-negotiables)

| Flavor | Must stay in every sport |
| --- | --- |
| Gazette | Weekly (or per-unit) paper: crown, shame, milk carton no-locks, deadlock jokes |
| Profiles | Click any name; shelves; join titles; career + season cheevo; sport rings section |
| Badges | Common to Legendary tiers; grey locked + how-to; celebrations; First and Final; Elite Commish; creator crown |
| Trophy Room | Commissioner engraves; players view-only; survives season reset; passes with league |
| Lock culture | Clear deadline; whole-card freeze at first event on slate (adapt wording per sport) |
| Career flex | Career cheevo bank + multi-sport hardware on profile (NFL ring + hockey plaque) |
| Commish tools | Card, results, deputies, reset season, pass commissioner |
| Social glue | Locker, roast tone, Bottom Feeder join titles, YOU highlights |

# 5. Master checklist — every sport pack

Copy this checklist for each sport. Do not ship a sport until the Must ship rows are done.

### Must ship

- Create-league: sport appears in ordered picker; saved on league

- League home / Nav labels use sport wording where needed

- Season calendar / unit selector works (weeks, rounds, races, matchdays)

- Commissioner can build + publish a card for the unit

- Players can fully lock (all required legs) before freeze

- Lock freeze rule implemented + Rules callout

- Results entry + scoring + standings update

- Who is locked / milk carton no-lock names

- Gazette generation with sport-neutral structure + sport verbs

- Crystal Ball (or sport equivalent) optional pride pick

- Trophy Room types labeled for sport; commissioner engrave only

- At least 8-12 sport-specific badges (mix of tiers) + progress where possible

- Universal badges still apply (recruit, face of franchise, First and Final, etc.)

- Profile shows sport-tagged earned badges and hardware

- Season reset keeps Trophy Room + career banks

- Sandbox / demo slate path for testing without live odds

- Rules page section for this sport lock + scoring

- QA: new league of this sport end-to-end for one full unit

### Should ship soon after

- Real odds/schedule provider wired

- Reminders / nudge picks copy

- Sport-themed empty states and home taglines

- Power rankings / stats pages still make sense

- Brackets or playoff sub-mode if applicable

### Profile multi-sport hardware (global project)

- Profile section: Rings and Hardware grid by sport

- Each engraved championship (and optional toilet/nerd) writes a career ring for the winner user_id

- Player can display NFL Championship 2026 + CFB Championship 2025 + future NHL Cup on one profile

- Hardware is permanent; leaving a league does not strip rings

# 6. Per-sport build sheets

Detail sheets in picker order. CFB is migration; NFL is first net-new after pack architecture.

## 1. NFL  (nfl)

| Season shape | Sep-Feb (preseason optional, 18 regular + playoffs) |
| --- | --- |

| Card unit | Week (Thu-Mon slate) |
| --- | --- |

| Lock rule | First kickoff of the card freezes the full card |
| --- | --- |

| Pick markets | ATS spreads (and/or moneyline + props) |
| --- | --- |

| Lines / data | The Odds API or similar - American football / NFL |
| --- | --- |

| Calendar notes | Week 1-18 RS, Wild Card, Divisional, Conference, Super Bowl |
| --- | --- |

| Crystal Ball | Super Bowl champion pick (0 pts, pure pride) |
| --- | --- |

| Trophy labels | Championship · Toilet Bowl · Super Bowl Nerd (Crystal Ball) |
| --- | --- |

| Badge ideas | Perfect Sunday, Primetime Sniper, Division Domination, Super Bowl Prophet, Bye Week Ghost, Road Dog, Cover King |
| --- | --- |

| War Room flavor | Sunday Ticket energy, milk-carton no-locks, primetime crown |
| --- | --- |

| Hard parts | TNF/SNF/MNF multi-day freeze; byes; international games |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 2. NCAA D1 FBS (College Football)  (cfb)

| Season shape | Aug-Jan (already live as flagship) |
| --- | --- |

| Card unit | Week 0-18 War Room calendar (openers to CFP Final) |
| --- | --- |

| Lock rule | First kickoff freezes entire card (already built) |
| --- | --- |

| Pick markets | ATS + Best Bet + prop (current product) |
| --- | --- |

| Lines / data | Odds API NCAAF (current) |
| --- | --- |

| Calendar notes | Week 0, RS 1-13, Conf Champ, CFP R1-Final |
| --- | --- |

| Crystal Ball | National champ Crystal Ball (live) |
| --- | --- |

| Trophy labels | Championship · Toilet · Village Nerd (live) |
| --- | --- |

| Badge ideas | Existing CFB catalog + sport tag migration |
| --- | --- |

| War Room flavor | Keep as gold standard - every other sport copies this soul |
| --- | --- |

| Hard parts | Migrate current CFB into sport pack without breaking live leagues |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 3. NBA  (nba)

| Season shape | Oct-June |
| --- | --- |

| Card unit | Weekly card recommended (e.g. Fri-Thu) for friend leagues |
| --- | --- |

| Lock rule | First tip of the card freezes; or per-game if multi-night |
| --- | --- |

| Pick markets | ATS / total / player props (start with ATS + 1 prop) |
| --- | --- |

| Lines / data | Odds API basketball NBA |
| --- | --- |

| Calendar notes | Regular season months + play-in + playoffs rounds |
| --- | --- |

| Crystal Ball | NBA Finals champion pick |
| --- | --- |

| Trophy labels | Championship · Toilet · Finals Oracle |
| --- | --- |

| Badge ideas | Triple-Double Night, Clutch Gene (OT cover), Back-to-Back Survivor, Playoff Heat, Tank Commander |
| --- | --- |

| War Room flavor | Late-night lock drama, load management roasts |
| --- | --- |

| Hard parts | Dense schedule - need clear week definition so friends do not burn out |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 4. March Madness  (march_madness)

| Season shape | March-April (short, high intensity) |
| --- | --- |

| Card unit | Round-based (R64, R32, Sweet 16, Elite 8, Final Four, Title) |
| --- | --- |

| Lock rule | First tip of that round freezes the round card |
| --- | --- |

| Pick markets | Game winners + optional upset/margin props; optional full bracket |
| --- | --- |

| Lines / data | Odds + official bracket teams as they advance |
| --- | --- |

| Calendar notes | Selection Sunday through Championship Monday |
| --- | --- |

| Crystal Ball | Title team before tip of R64 (or after Selection) |
| --- | --- |

| Trophy labels | Bracket King · Bust Bracket · Cinderella Whisperer |
| --- | --- |

| Badge ideas | 12-seed Believer, Chalk Eater, Final Four or Bust, Office Pool Menace |
| --- | --- |

| War Room flavor | Cutthroat short season - perfect special-event War Room mode |
| --- | --- |

| Hard parts | Bracket UI vs weekly card; auto-advance; empty slots after upsets |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 5. NASCAR  (nascar)

| Season shape | Feb-Nov (Cup Series default) |
| --- | --- |

| Card unit | Race weekend |
| --- | --- |

| Lock rule | Green flag / before race start freezes picks |
| --- | --- |

| Pick markets | Race winner, top-5/10, stage props, DNFs (not classic ATS) |
| --- | --- |

| Lines / data | Odds race markets + entry list |
| --- | --- |

| Calendar notes | Full Cup schedule or playoff races only option |
| --- | --- |

| Crystal Ball | Season Cup champion pick |
| --- | --- |

| Trophy labels | Checkered Flag · Last Place Tow · Stage Prophets |
| --- | --- |

| Badge ideas | Polesitter Prophet, Restrictor Plate Gambler, Playoff Clincher, Caution Chaos |
| --- | --- |

| War Room flavor | Crash-outs as Gazette shame; milk carton = no race picks before green |
| --- | --- |

| Hard parts | Not spread-based - redesign card UX (driver lists, finish position) |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 6. Baseball (MLB)  (mlb)

| Season shape | Mar/Apr-Oct/Nov |
| --- | --- |

| Card unit | Weekly card recommended (daily is optional advanced mode) |
| --- | --- |

| Lock rule |  |
| --- | --- |

| Pick markets | Run line (-1.5) + moneyline + totals; optional first-5 |
| --- | --- |

| Lines / data | Odds API baseball MLB |
| --- | --- |

| Calendar notes | RS months + Wild Card / DS / CS / World Series |
| --- | --- |

| Crystal Ball | World Series champ pick |
| --- | --- |

| Trophy labels | Championship · Toilet · Fall Classic Oracle |
| --- | --- |

| Badge ideas | Bullpen Nightmare, Extra Innings Ice, Sweep Spotter, October Baseball |
| --- | --- |

| War Room flavor | Long season - iron lungs + volume badges matter more |
| --- | --- |

| Hard parts | Doubleheaders, postponements, rainouts, huge volume |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

## 7. Soccer  (soccer)

| Season shape | League-dependent (EPL Aug-May, MLS, UCL, World Cup windows) |
| --- | --- |

| Card unit | Matchday / weekly slate |
| --- | --- |

| Lock rule |  |
| --- | --- |

| Pick markets | 1X2 (home/draw/away) and/or Asian handicap + BTTS/O-U |
| --- | --- |

| Lines / data | Odds API soccer (primary competition per league setting) |
| --- | --- |

| Calendar notes | Configurable: EPL, MLS, UCL knockout, or World Cup mode |
| --- | --- |

| Crystal Ball | League champion or tournament winner |
| --- | --- |

| Trophy labels | Championship · Toilet · Trophy Whisperer |
| --- | --- |

| Badge ideas | Draw Merchant, Clean Sheet Prophet, Upset Away Day, Stoppage-Time Heartbreak |
| --- | --- |

| War Room flavor | Draws break American brains - Gazette gold |
| --- | --- |

| Hard parts | Competition picker; international windows; 1X2 vs two-way markets |
| --- | --- |

Sport-specific checklist

- Sport pack module scaffolded (id, labels, calendar, scoring hooks)

- Create-league option live in correct sort position

- Card + lock + score path green in sandbox

- Sport badge pack added; celebrations work

- Trophy meta strings + Crystal Ball copy

- Rules blurb

- Profile hardware test: engrave champ, ring on winner profile with sport tag

- Does not break CFB (or other) leagues

# 7. Achievements board strategy

## 7.1 Layers

- Universal — any sport (War Room Recruit, Face of the Franchise, First and Final, Cheevo King, Elite Commish, game creator legendary).

- Sport pack — only evaluated in leagues of that sport (e.g. Perfect Sunday for NFL, Draw Merchant for soccer).

- Career hardware — engraved trophies become permanent profile rings tagged by sport + year.

## 7.2 Badge ID convention

Use prefixed ids so catalogs never collide: nfl_perfect_sunday, cfb_immortal_streak, nba_clutch_ot, mm_twelve_seed, nascar_green_flag_lock, mlb_extra_innings, soccer_draw_merchant.

Shelf UI: show this league sport + universal. Optional profile toggle: All sports | This sport.

## 7.3 Points

Keep tier points (common 10 / rare 25 / epic 50 / legendary 150-250). Creator legendary stays career-only. Season cheevo is per-league-season; career bank is global across sports (true lifetime flex).

## 7.4 Championship on profile (your example)

- Commissioner engraves NFL Championship for 2026 — winner gets ring card: sport=nfl, type=championship, year=2026, league name snapshot.

- Same user later wins CFB or future hockey league — second ring on same profile.

- Toilet Bowl and Crystal Ball awards can also mint anti-hardware or pride plaques if you want the full joke set.

- Rings are separate from season cheevo points unless you also define a linked badge.

# 8. Recommended build phases

| Phase | Focus | Exit criteria |
| --- | --- | --- |
| 0 | Sport-pack architecture | CFB runs as pack; leagues.sport_id; no user-facing multi-sport yet |
| 1 | Profile hardware + career rings | Engraved trophies appear on winner profiles by sport |
| 2 | Create-league sport picker UI | Ordered list; CFB default; others Coming soon until ready |
| 3 | NFL pack | Full friend-league season viable |
| 4 | NBA pack | Weekly card model proven |
| 5 | March Madness event mode | One March run with friends |
| 6 | MLB + Soccer packs | Long season + 1X2 patterns |
| 7 | NASCAR pack | Non-spread card UX solid |
| 8 | NHL / more sports | Same checklist; rings already support sport_id |

# 9. Risks and guardrails

- Do not hardcode CFB strings in shared components — centralize copy in pack + shared dictionary.

- Never let a half-ready sport appear as fully selectable without Coming soon.

- Odds API costs and rate limits scale with sports — cache aggressively.

- Friend burnout: NBA/MLB need weekly cards, not five picks every night unless the league opts in.

- Scoring bugs kill trust faster than missing badges — score path before badge flavor.

- Keep commissioner engraving sacred; auto-trophy only when logic is airtight.

# 10. Immediate next steps (when you greenlight build)

- Add leagues.sport_id + sport_settings in Supabase; default existing leagues to cfb.

- Extract CFB calendar, odds route, scoring assumptions into src/sports/cfb/.

- Define SportPack TypeScript interface.

- Design profile Rings and Hardware UI.

- Ship create-league sport picker with CFB live and others disabled as Coming soon (in your order).

- Then open NFL pack as first net-new sport.

# 11. Closing principle

Every sport should feel like War Room first and the sport second. If a pack ships without Gazette energy, lock culture, profile flex, and commissioner theater, it is not done — even if the spreads are correct.

This document lives in the game docs folder so the roadmap stays next to the code. Update checklists as packs ship.